Hart County Water & Sewer Utility Authority

Board of Directors Meeting July 16, 2012

The Hart County Water & Sewer Utility Authority met July 16, 2012 in the Hart County Cooperative Extension Service Building.  Chairman Michael Partlow called the meeting to order at 6:00 pm with Vice Chairman Wade Carlton, members Hugh Holland, Larry Haley and Mike MacNabb, Director Pat Goran, Secretary/Treasurer Kathy Breffle and Legal Counsel Walter Gordon present.  Also present was Jerry Hood of Engineering Management, Inc., Hart County residents Mr. Jerry Cannady and Mrs. Darcy Maixner.

Approval of agenda

Mr. MacNabb made a motion to approve the agenda and Mr. Carlton seconded it.  The motion passed 5-0.

Approval of June 18th regular meeting minutes and June 22nd called meeting

Mr. Holland made a motion to approve the June 18th minutes and Mr. Haley seconded it.  The motion passed 5-0.  Mr. Carlton made a motion to approve the June 22nd minutes and Mr. MacNabb seconded it.  The motion passed 4-0 with Mr. Holland abstaining.

Financial report

Mr. Goran presented the financial report.

Old business

Mount Olivet / Reed Creek Phase I Water Improvements (CDBG) project– approval of contract award

Mr. Goran reported that construction will begin on this project in late August.  Mr. MacNabb made a motion to accept the resolution and have the Chairman sign the necessary documents for proceeding with this project.  Mr. Carlton seconded the motion and the motion passed 5-0.  Mr. Goran reported that he has received multiple requests for water near this project including Mrs. Maixner who also had sent an email formally requesting the Board to consider extending the waterline to the end Lightwood Lane.  The Board agreed for Mr. Goran to examine each request individually and bring to the Board those requests that warrant their review.

Speedway Road project

Mr. Goran reported that the contract documents had been signed and that Arrowood General Contracting plans to begin construction on Wednesday, July 18th.  Mr. Goran also reported that an additional chicken farmer in the area had signed up for water service and paid the tap fee. Mr. Goran also reported that he had spoken with a resident on Clay Brown Road near Green Meadows Drive.  He further reported that to extend water to this customer would cost more than $15,000 and he suggested the Board not consider extending the line.

Royston Highway, Lavonia Highway main line pressure-reducing control valves

Mr. Goran reported that the vault fabricators should get the valves before July 20th and complete the vaults then Dodd Construction will install them.  Mr. Haley inquired about using the current maintenance contractor for installation and Mr. Goran explained that he had received bids for the installation and Dodd Construction had bid $8000, Arrowood General Contracting had bid $8600, and current maintenance contractor, Beele Pipeline had bid approximately $17,000.

Development of sewer use ordinance / policy

Mr. Goran reported that he had met with City of Lavonia city manager Gary Fesperman, City of Lavonia Wastewater Superintendent Tim Chitwood, Alan Pope from Goldie and Associates, and Hart County Administrator Jon Caime regarding the lack of a sewer ordinance and pre-treatment program in Hart County.  He further reported that HCWSA has paid Goldie and Associates $5000 for an assessment of the current sewer situation with the City of Lavonia.  Mr. Goran received a proposal from Goldie and Associates to prepare a sewer ordinance for HCWSA for a cost not to exceed $12,500.  After some discussion the Board asked Mr. Goran to review some cost savings options before proceeding.

New business

Request for water service-Whippoorwill Trail

Mr. Goran explained that he had received multiple requests for water service in the Whippoorwill Trail area from people with well issues.  After discussion regarding possible areas and potential CDBG target areas, Mr. Holland made a motion for Mr. Goran to prepare an initial study of the Whippoorwill area and report the possibilities to the Board.  Mr. Haley seconded it.  The motion passed 5-0.

Public comments

None

Director’s comments

Mr. Goran reported that Oglethorpe Power on Smith-McGee Highway was recently using approximately 175,000 gallons of HCWSA water per day instead of their well/pond water.

Mr. Goran informed the Board that he had been subpoenaed to testify in Gwinnett County about the Savannah River Club.

Mr. Goran explained that designing a specific policy for extending lines to chicken farmers would be difficult to do and that instead the Board needs to review each situation individually as requests are received.

Members’ comments

Mr. Holland asked about Mr. Bruce Bates’ comments about HCWSA at the Hart County Board of Commissioners meeting.

Mr. Partlow again mentioned the lack of a water purchase agreement with the City of Hartwell and his concerns about not having one.

Upcoming meetings – August 20th, September 17th

Adjournment

Mr. Holland made a motion to adjourn and Mr. Carlton seconded it.  The motion passed 5-0.

_____________________________				_____________________________

Michael Partlow, Chairman			                   	Kathy Breffle, Secretary/Treasurer

Kathy’sdocuments/minutes/FY12/minutes041612final