Hart County Water & Sewer Utility Authority

Board of Directors Meeting May 19, 2008

The Hart County Water & Sewer Utility Authority met May 19, 2008 in the Hart County Cooperative Extension Service Building.  Chairman Dave Stafford called the meeting to order at 6:00 pm.

Chairman Stafford called the meeting into session with Secretary/Treasurer Larry Haley, Jerry Cleveland, Michael Partlow, Director Pat Goran, and Legal Counsel Walter Gordon present.  Guests attending the meeting included Hart County Commissioner Dan Reyen, Hart County Commissioner Joey Dorsey, and Hart County residents Jerry Cannady and Gene Stovall.  Vice Chairman Wade Carlton was absent.

Approval of agenda

Mr. Cleveland made a motion to approve the agenda and Mr. Partlow seconded it.  The motion passed 3-0 with Mr. Haley not yet present.

Approval of April 21st regular meeting minutes

Mr. Partlow made a motion to accept the minutes and Mr. Cleveland seconded it.  The motion passed 3-0 with Mr. Haley not yet present.

Financial report

Mr. Cleveland made a motion to accept the financial statements and Mr. Haley seconded it.  The motion passed 4-0.  Mr. Cannady made a comment regarding financial statement availability.

Old business

Mr. Stovall made a comment regarding the J Bird lane project.

Southwestern system expansion

Mr. Cleveland made a motion to accept the proposals from Engineering Management Inc. and the Steedley-Hosey Firm contingent on language pertaining to exit fees being satisfactory to Legal Counsel.  Mr. Partlow seconded the motion.  The motion passed 4-0.  Mr. Dorsey made a comment regarding grants and this project.

Old 29 project

Mr. Goran explained that the BOC tabled the HCWSUA’s proposal for funding of this project.

Eastside Phase 2 CDBG project status

Mr. Goran explained the final change order and the changes to the project that resulted in a smaller than anticipated final price.  Mr. Haley made a motion to accept the final change order and invoice for construction of this project.  Mr. Cleveland seconded it.  The motion passed 4-0.

Potential water supply agreement with Royston

Mr. Goran provided a brief update.

Water master plan / hydraulic model status

There was a brief discussion of the status of this project.

Savannah River Club development

Mr. Goran provided a brief status report.  It was decided to ask the Savannah River Club to request alternate bids using 10” ductile iron pipe.  Mr. Gordon was asked to review service tap requirements with County Administrator Jon Caime.  After some discussion, Goldie & Associates request for additional funding for their services was denied.

Revisions to County’s subdivision ordinance

The Board decided on Mr. Stafford, Mr. Carlton, and Mr. Goran to serve on this committee.

New business

Annual maintenance / tapping contract

The Board directed Mr. Goran to solicit bids from licensed utility contractors for the annual maintenance and tapping contract.

Public comments

Mr. Reyen commented regarding the adequacy and timing of funds from the County for this project.  Mr. Cannady commented on the timing of the Board of Commissioners’ funding.  After some discussion, it was decided that the Authority would send a letter to Mr. Caime clarifying its previous request for funding for the Old 29 project.

Director’s comments

Mr. Goran told the Board that Kathy Breffle had attended a customer service workshop in metro Atlanta recently and was currently attending the Georgia Rural Water Association’s Annual Training Conference.  Mr. Goran advised the Board that EPD had rescinded its permit modifications calling for a 10% usage reduction, but that mandatory watering restrictions remained in place.

Members’ comments

Mr. Haley raised a question about a homeowner’s concern with their driveway repair which Mr. Goran explained has been resolved.  Mr. Stafford commented about Mrs. Breffle’s attendance at the GRWA meeting.

Upcoming meetings - June 16th, July 21st

Adjournment

Mr. Haley made a motion to adjourn and Mr. Cleveland seconded it.  The motion passed 4-0.

David Stafford, Chairman					Larry Haley, Secretary/ Treasurer

Kathy’sdocuments/minutes/FY08/051908minutesDSRevfinal