Hart County Water & Sewer Authority

Board of Directors Called Meeting May 27, 2014

The Hart County Water and Sewer Authority met May 27, 2014, in the Hart County Cooperative Extension Services Building.  Chairman Hugh Holland called the meeting to order at 11:00 am with Member Mike MacNabb, Member Wade Carlton, Director Pat Goran, Legal Counsel Walter Gordon, and Secretary/Treasurer Kathy Breffle present.  Also present were Lake Morris of The Hartwell Sun, and Hart County resident Jerry Cannady.  Member Larry Haley was absent.

Old Business

Waterline options to address sinkhole on Reed Creek Highway

Mr. Goran presented an updated cost on the three options for relocating the current 12” waterline on Reed Creek Hwy.  Mr. Goran also updated the Board on GDOT’s progress with awarding a contract for the necessary work and the timeframe of work completion. Discussion occurred regarding installing a permanent waterline on Boat Rd, Mt. Hebron Rd, Parham Rd, and Reed Creek Hwy at a total cost of approximately $300,000 with GDOT contributing $148,000 towards the construction cost versus installing a temporary waterline along Reed Creek Hwy with a portion of the waterline exposed with GDOT paying for the installation. Mr. Goran expressed his concerns with option A since it would only be a temporary waterline and would need to be removed once GDOT’s work was complete.  Mr. Goran also explained GDOT’s contractor’s concern with their construction equipment possibly damaging the temporary waterline.  Mr. Goran also explained the potential issue with getting permitting from EPD rapidly for this emergency construction.

The Board agreed to meet again on Thursday, May 29th after Mr. Goran had met with GDOT and the other utilities on Wednesday, May 28, 2014.

Public Comments

None

Adjournment

Mr. MacNabb made a motion to adjourn and Mr. Carlton seconded it.  The motion passed 3-0.

_____________________________				_____________________________

Hugh Holland, Chairman				        	Kathy Breffle, Secretary/Treasurer

Kathy’sdocuments/Minutes/FY14/minutes052714calledfinal